Meeting Log

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Meeting Date | Meeting Time | Members Attended | Point of Meeting | Task | Due date |
| 11/03/17  Saturday | 13:00 – 14:00 | Abdi, Hamd, Jide, Nahidul,  Faisal | Delegating tasks | Met up to decide what role each member is going to work on | 18/03/17 |
| 18/03/17  Saturday | 13:04 – 14:00 | Abdi, Hamd, Jide, Nahidul, Faisal | Designing the website | To decide how the website will look and feel i.e. colour and layout | 25/03/17 |
| 25/03/17  Saturday | 17:36 – 18:30 | Abdi, Hamd, Jide, Nahidul, Faisal | Creating the Database ‘models’ | To make ERD diagrams to show what data we would have | 01/04/17 |
| 01/04/17  Saturday | 13:00 – 14:00 | Abdi, Hamd, Jide, Nahidul, Faisal | Building System | To add the data models on to the system | 08/04/17 |
| 08/04/17  Saturday | 09:46 – 10:30 | Abdi, Hamd, Jide, Nahidul, Faisal | Controllers | To make all four controllers | 15/04/17 |
| 15/04/17  Saturday | 13:00 – 14:00 | Abdi, Hamd, Jide, Nahidul, Faisal | Views | To design all views | 22/04/17 |
| 22/04/17  Saturday | 13:00 – 14:00 | Abdi, Hamd, Jide, Nahidul, Faisal | Homepage | To design the homepage by adding an image and website information | 28/04/17 |
| 28/04/17  Friday | 14:03 – 14:50 | Abdi, Hamd, Jide, Nahidul, Faisal | Filtering, paging and sorting | For each page there must be filtering, paging and sorting | 29/04/17 |
| 29/04/17 | 13:00 – 14:00 | Abdi, Hamd, Jide, Nahidul, Faisal | About Page | To design and populate the about page with information | 30/04/17 |